FASTRACK RENT A CAR

Website Infrastructure Upgrade Plan

Database + File Storage + Production Hardening

Prepared for: Hasan Rayes

Date: April 2026

7 Phases | Estimated 3-4 Claude Code Sessions

# Current State: What We Have

The Fastrack website currently runs as a single Node.js/Express server on Railway with everything stored in JavaScript variables (RAM). Here is exactly what exists and what is missing:

## What Works

- Frontend: Landing page (index.html) with car carousel, booking modal, lead popup, countdown timer

- Dashboard: Admin panel (dashboard.html) with Glassmorphism UI, Elementor-style builder, mobile responsive

- Backend: Express.js with 40+ API routes (CRUD for cars, bookings, leads, config, team, promos, analytics)

- Auth: JWT-based login with access/refresh tokens, RBAC (Super Admin, Manager, Viewer)

- Deployment: Railway auto-deploy from GitHub (hasanrayes/fastrack-offer)

## What Is Missing (Critical)

- DATABASE: No database at all. All data (bookings, leads, cars, config, promos, team) stored in JavaScript arrays/objects. Everything resets to defaults on every server restart or Railway deploy.

- FILE STORAGE: Uploaded car images go to local /uploads folder which is wiped on every deploy. No persistent file storage.

- ENV VARIABLES: No environment variables set on Railway. JWT_SECRET and ADMIN_PASS use hardcoded defaults.

- PASSWORD HASHING: Uses SHA-256 (insecure for passwords). Should use bcrypt.

# Phase Overview

Each phase is designed to be one Claude Code prompt. Phases must be done in order as each builds on the previous.

| Phase | Description | Files Changed | Priority |
| --- | --- | --- | --- |
| 1 | Add PostgreSQL Database on Railway | server.js, package.json | CRITICAL |
| 2 | Create Database Tables + Migration | server.js (new: db.js) | CRITICAL |
| 3 | Migrate API Routes to Use Database | server.js | CRITICAL |
| 4 | File Storage (Cloudinary for images) | server.js, package.json | HIGH |
| 5 | Environment Variables + Security | server.js, Railway | HIGH |
| 6 | Data Seed + Backup System | server.js (new: seed.js) | MEDIUM |
| 7 | Testing + Production Hardening | All files | MEDIUM |

| PHASE 1: ADD POSTGRESQL ON RAILWAY | CRITICAL |
| --- | --- |

Add a PostgreSQL database to the Railway project and install the pg driver. This phase only sets up the connection, no data migration yet.

### Tasks

| Task | Details | Priority |
| --- | --- | --- |
| Add PostgreSQL to Railway | In Railway dashboard: click + New in the fastrack-offer project, select Database, pick PostgreSQL. Railway auto-provides DATABASE_URL env var. | HIGH |
| Install pg driver | Add pg package to package.json dependencies. Run npm install pg. | HIGH |
| Create db.js connection module | New file db.js with pg Pool using DATABASE_URL. Include connection test on startup. Handle SSL (required on Railway). | HIGH |
| Update server.js startup | Import db.js, test connection on server start. Log success/failure. Keep all existing in-memory code working as fallback. | MEDIUM |

### Safety Notes

- DO NOT remove any existing in-memory data arrays yet

- DO NOT change any API routes yet

- DO NOT touch index.html or dashboard.html

| PHASE 2: CREATE DATABASE TABLES | CRITICAL |
| --- | --- |

Create all database tables matching the current in-memory data structures. This phase creates the schema but does not change any API routes yet.

### Tables to Create

| Task | Details | Priority |
| --- | --- | --- |
| users | id, email, password_hash, name, role (superadmin/manager/viewer), avatar, active, created_at | HIGH |
| cars | id, name, category, image_url, price, was_price, type, seats, doors, transmission, bags, viewers, spots, badge, features (JSONB), includes, active, sort_order, created_at | HIGH |
| leads | id, name, email, phone, source, status (new/contacted/qualified/converted/lost), notes (JSONB array), assigned_to, created_at, updated_at | HIGH |
| bookings | id, ref_code, customer_name, email, phone, car_id, start_date, end_date, months, status, payment_status, payment_method, amount, notes (JSONB), created_at, updated_at | HIGH |
| site_config | id, content (JSONB), sections (JSONB), settings (JSONB), updated_at | HIGH |
| promos | id, code, discount_type, discount_value, min_months, max_uses, used_count, active, expires_at, created_at | MEDIUM |
| activity_log | id, user_id, user_name, action, details, created_at | MEDIUM |
| notifications | id, type, title, body, read, user_id, created_at | LOW |
| templates | id, name, category, body, created_at | LOW |

### Safety Notes

- Create tables using CREATE TABLE IF NOT EXISTS (safe to re-run)

- Use JSONB for flexible fields (features, notes, config content)

- Add the migration function to db.js, run on server startup

- Still DO NOT change any API routes

| PHASE 3: MIGRATE API ROUTES TO DATABASE | CRITICAL |
| --- | --- |

The biggest phase. Replace all in-memory array operations with PostgreSQL queries. Every API route that reads or writes data must switch from array manipulation to SQL queries.

### Routes to Migrate

| Task | Details | Priority |
| --- | --- | --- |
| Auth routes | Login: query users table. Password reset: update users table. Team CRUD: insert/update/delete users table. | HIGH |
| Cars CRUD | GET /api/cars: SELECT from cars. POST: INSERT. PUT: UPDATE. DELETE: DELETE. Bulk operations. | HIGH |
| Leads CRUD | GET /api/leads: SELECT with filters/pagination. POST: INSERT. PUT: UPDATE. DELETE: DELETE. Status updates, notes append. | HIGH |
| Bookings CRUD | GET /api/bookings: SELECT with joins to cars. POST: INSERT. PUT: UPDATE (status, payment). Invoice generation. | HIGH |
| Config/CMS | GET /api/config: SELECT from site_config. PUT: UPDATE JSONB content. Sections CRUD within JSONB. | HIGH |
| Analytics | Rewrite to use SQL aggregations: COUNT, SUM, GROUP BY for leads/bookings over time, revenue, popular cars. | MEDIUM |
| Promos, Templates, Activity | Migrate remaining CRUD routes to their database tables. | MEDIUM |
| Customers | Rewrite buildCustomers() to query bookings + leads tables with GROUP BY phone/email. | MEDIUM |

### Safety Notes

- Migrate ONE route group at a time, test before moving to next

- Keep the old in-memory code as comments for reference

- Use parameterized queries ($1, $2) to prevent SQL injection

- DO NOT touch index.html or dashboard.html

- API response format must stay IDENTICAL so dashboard keeps working

| PHASE 4: FILE STORAGE (CLOUDINARY) | HIGH |
| --- | --- |

Set up Cloudinary (free tier: 25GB) for persistent car image storage. Currently uploaded images go to local /uploads which gets wiped on deploy.

### Tasks

| Task | Details | Priority |
| --- | --- | --- |
| Create Cloudinary account | Sign up at cloudinary.com (free). Get CLOUDINARY_URL credential. | HIGH |
| Install cloudinary package | Add cloudinary to package.json dependencies. | HIGH |
| Update image upload route | POST /api/upload: upload base64 image to Cloudinary instead of local fs. Return Cloudinary URL. | HIGH |
| Update car image handling | Car create/edit: if image is base64, upload to Cloudinary first. Store Cloudinary URL in database. | MEDIUM |
| Add CLOUDINARY_URL env var | Add to Railway environment variables. | MEDIUM |

### Safety Notes

- Keep the default car images (fasttrackrac.com URLs) as-is, they already work

- Only new uploads go to Cloudinary

- DO NOT touch index.html or dashboard.html

| PHASE 5: ENVIRONMENT VARIABLES + SECURITY | HIGH |
| --- | --- |

Harden security: proper password hashing, environment variables, secure JWT configuration.

### Tasks

| Task | Details | Priority |
| --- | --- | --- |
| Set Railway env vars | JWT_SECRET (random 64 char), ADMIN_PASS, ADMIN_EMAIL, NODE_ENV=production | HIGH |
| Switch to bcrypt | Replace SHA-256 password hashing with bcrypt (cost factor 12). Install bcryptjs package. | HIGH |
| Hash migration | On first login after upgrade, if old SHA-256 hash matches, auto-upgrade to bcrypt hash in database. | MEDIUM |
| Secure JWT config | Use env var for secret. Shorter access token expiry (1h). Refresh tokens stored in database. | MEDIUM |
| Add CORS whitelist | Only allow fastrack-offer-production.up.railway.app and localhost in dev. | LOW |

| PHASE 6: DATA SEED + BACKUP | MEDIUM |
| --- | --- |

Create a seed script to populate the database with default data (4 cars, admin user, default config, templates). Add export/import that works with the database.

### Tasks

| Task | Details | Priority |
| --- | --- | --- |
| Create seed.js | Script that inserts default cars, admin user, site config, templates into database. Only runs if tables are empty. | HIGH |
| Update export endpoint | GET /api/export: query all tables and return JSON backup. | MEDIUM |
| Update import endpoint | POST /api/import: accept JSON backup and restore all tables (with transaction). | MEDIUM |
| Auto-seed on first deploy | If cars table is empty on startup, run seed automatically. | MEDIUM |

| PHASE 7: TESTING + PRODUCTION HARDENING | MEDIUM |
| --- | --- |

Final phase: comprehensive testing, error handling, connection pooling, graceful shutdown.

### Tasks

| Task | Details | Priority |
| --- | --- | --- |
| Connection pool tuning | Set max pool size, idle timeout, connection timeout for Railway. | MEDIUM |
| Error handling | Wrap all DB queries in try/catch. Return proper error messages. Never expose SQL errors to client. | HIGH |
| Graceful shutdown | Handle SIGTERM: close DB pool, finish pending requests, then exit. | MEDIUM |
| Health check endpoint | GET /health: check DB connection, return status. | LOW |
| Full QA audit | Test every API route: login, CRUD for all entities, CMS save, builder, analytics. Verify dashboard and landing page still work. | HIGH |

# Database Schema Reference

This is the complete database schema showing all tables, their columns, types, and relationships. Use this as reference when creating prompts for each phase.

### Table: users

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | TEXT | PRIMARY KEY | e.g. usr_admin |
| email | TEXT | UNIQUE NOT NULL | Login credential |
| password_hash | TEXT | NOT NULL | bcrypt hash |
| name | TEXT | NOT NULL | Display name |
| role | TEXT | NOT NULL | superadmin, manager, viewer |
| avatar | TEXT |  | URL or null |
| active | BOOLEAN | DEFAULT true |  |
| created_at | TIMESTAMPTZ | DEFAULT NOW() |  |

Similar table definitions for cars, leads, bookings, site_config, promos, activity_log, notifications, and templates follow the same pattern as the in-memory data structures already in server.js.

# How to Use This Document

Follow these steps for each phase:

- Come back to this Cowork session and ask for the Claude Code prompt for the next phase.

- I will generate a detailed, safe prompt with all the safety rules included.

- Copy the prompt and paste it into Claude Code (or tell Claude Code to read the prompt file).

- After Claude Code finishes, come back here and tell me. I will verify the work.

- Once verified, we push to GitHub and move to the next phase.

Important: Phase 1 requires a manual step on Railway (adding a PostgreSQL database). I will guide you through that before generating the Phase 1 Claude Code prompt.

Important: Phase 4 requires creating a Cloudinary account (free). I will guide you through that when we reach Phase 4.

Note: Every prompt will include strict safety rules: backup before changes, do not touch HTML files, do not break existing API response formats, verify after each change.